## Slide 1
KG Information Systems Private Limited
SONY- Approach Project Weekly Status Report
(01-June-2023 to 23-June-2023)

## Slide 2
Agenda
Highlights/ Lowlights
A Glance: ROD this Week
Activities

## Slide 3
Highlights/Lowlights
# | Date | Highlights
1 | 02-06-2023 | Identify and prepare the list of un-used tables, dependent DB objects and redundancy in database
# | Date | Lowlights
- | - | -

## Slide 4
A Glance: ROD this Week – Overall Status
Application |  | Service Request | Incident | Task | Issue | Change Request | Grand Total | SLA%
Approach | Closed | 4 | - | - | - | - | 4 | 100%
 | Resolved | - | - | - | - | - |  | 
 | Open | - | - | - | - | - |  | 
 | In Progress | - | - | - | - | - |  | 
Grand Total |  | 4 | - | - | - | - | 4 | 
30-JAN-2023 to 10-FEB-2023

## Slide 5
Incidents / Request
# | Incidents / Request | Cause and Resolution | Man Day(s) | Status | Completion Date
1 | [INC000006284620] Generation of MRPM Report for June month | Solution: Support team successfully generated the MRPM Report and shared with all stake holders | 1 | Closed | 01-Jun-2023
2 | [INC000006368374] Temporary Change of Approver for Approach [eMMN Discrepancy] & Shipping Requisition | Solution: Support team has been changed the approver name which was effect from 17 June 2023 to 25 June 2023 as per user request | 1 | Closed | 20-Jun- 2023
3 | [INC000006451628] Additional Description in Approach Manual invoice module | Solution: Support team has been added the additional description in Approach Manual Invoice Module | 1 | Closed | 14-Jun-2023
4 | [INC000006452190] Unable to log in Approach DEV link below | Solution: support team provided the solution to user to login the Approach DEV link | 1 | Closed | 21-Jun-2023
Total Man-Days |  |  | 4 | Closed | 

## Slide 6
Activities
# | Activities | Man Day(s) | Status
1 | Delete the unused tables and its dependencies in testing server | 1 | Completed
2 | Support team verify the Approach application after done the security patch update in testing server | 1 | Completed
 | Total Man-Days | 2 | 

## Slide 7
Resource Mapping
Application | Primary | Secondary
APPROACH-SRPC and SOEM | Vikasini V | Mahalakshmi R
APPROACH-SID |  | 

## Slide 8
KG Information Systems Private Limited
THANK YOU